Assignmentindia
Place-Order Form:
- Login is not user friendly. When the user register and login, he wont be able to login once again. Make sure the confirmation mail should be sent and then get started. The forgot password should work properly. => Done
- The registration can be done via facebook and LinkedIn.
- “Expected date of delivery”, Academic level (PhD or Masters) text field should be present. => Done
- "Upload file" field should accept – PDF, zip, rar, jpeg, tiff, latex format. => Done
- Once the form is submitted the user is not receiving the mail for the order placed. => Done
- In order to edit the placed order there should provide edit option in the “New Assignment”. => Leave it
- Under “type of document” there is no text area field provided for “others”. => Done

The deadline field should have minimum limit for the date to order. => Done

- Payment should be extended to Paypal portal. =>
- There should be chat box in the work history, received assignment, revision required sections.
- Remove feedback as comment is already there in “Completion assginment”.

There should be following sections in the user panel:
1) Dashboard - Overview of the work should contain
- work history
- Received assignment
- Revision required
- Completed assignment.

2) Submit New Order - Place new order
3) Awaiting Quotation - If the payment is incomplete then the particular work will be present in this section. There should be edit option too. This section is the substitution of “New Assignment”.
4) Work history - After completion of the payment the work will be present.
5) Received Assignment - Once after the work is received, the user should have authority to either accept or reject it. So there should be "revision" button and "Done" button. If the user click on revision button, then the user should get text area field to specify why the work is rejected and it should go to "Under Revision section". If the user clicks on done button then the work will be present in the completed section.
6) Revision required - the work which is in need of revision. There should be attachment option also.
7) Completed Assignment - Once the work is accepted by the user then it will be present here.

Under Invoice -
- order id
- name
- subject
- date
- Discount
- Amount
- attachment should be present (Invoice)
---------------------------------------------------------------------------------------------------------------------------------------------
The polling can be modified with the interacting mode so that user finds healthy to participate in poll.
Once the question is answered by the user, the pop-up box should be opened asking for the reason . If the user wishes to answer the question he can or he may skip the question. There can be 3 polling questions in slider mode and the questions should be varied at the rate of 10-15seconds. If the user is interested then he can select “next” or “previous” arrow and continue with the remaining Questions
The polling can be represented as follows:

There should be an pop up window asking for the justification of the answer selected by the user and if the user is not interested to justify he can skip the justification process.
There can also be a representation of polling analysis in the right hand side of the page in the graphical format either in column view or row view.